PMI SV Women’s Forum meeting minutes, 1/7/2011

Kristi, Jennifer, Christine, Junita, Rita, Wenny, Susan Newman, Irma (10 people, 5 PMISV member), Liz

Topics:

- Most effective way to do project reporting, especially for large project.

- PMP exam change in Aug 2011.

- Looking for PM job in medical devices company

- Other certifications, like ITIL?

- Brain storming for future topic discussion: what are similarity of PM for cross field, industry etc.

- How do you effectively run meeting as program manager

- Agile is hot right now. How to manage expectation of stakeholder on the transition to Agile.

Notes:

How many people in PMISV Women’s Forum Yahoo Group?

Do not need to be PMISV member to join PMISV Women’s Forum meeting.

PMI yearly member fee $119 and SV yearly fee $25.

Topic 1: Power point presentation designed with certain features as dashboard; export from MS Project to Excel Pivot then to do slice and dice with committed dates. If it is for executive reporting, the main message delivered will be 1. If we are in trouble.  2. If we are, what are we going to do about? There is a free website shows all sort of templates. Liz will post it into Yahoo Group. Liz is looking for study partner to study PMP exams.

Topic 2: PMP exam change following new version of PMBOK. The new form of exam is harder. If you studied with older version of book, submit your application asap to get to the old version of exam. Why the exam is changed so soon only after one more year. Check with PMI official site.

Topic4: ITIL is for IT, not for product development of SW or HW. There are 5 phases in ITIL: Strategy, design, transition, operation, continues process improvement. Scrum certification: there are two kinds. One is only two days, educational certification, the other require actual practice which is harder.

Topic 6: How to run one hour weekly meeting? Decide if it is working meeting or status meeting first. Choose top 5 issues to discuss in the weekly meeting. Each team is given fixed time to discuss the point. Control time is very important. Using template to guide the discussion. As to content in the template, for example, defect tracking. Using meeting time for cross functional communication.

Topic 7: Agile, need upper management’s commitment to support the change. It is a paradigm change. Other group in the corporation or customer need to be able to support, or the fast pace won’t be able to happen.